GEF Council Work Programme Submission

PROJECT EXECUTIVE SUMMARY

| Agency’s Project ID: 2031 |  | Financing Plan (in US$) |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Country: Vietnam |  | GEF Component |  |  |  |
| Project Title: Vietnam: Energy Efficient Public Lighting (VEEPL) Project |  | Project |  | 3,000,000 |  |
| GEF Agency: United Nations Development Programme (UNDP) |  | PDF-A |  | 0 |  |
| Other Executing Agency(ies): N.A. |  | PDF-B (GEF) |  | 309,900 |  |
| GEF Focal Area: Climate Change |  | Sub-Total |  | 3,309,900 |  |
| GEF Operational Programme: OP-5 |  | ### Co-Financing |  |  |  |
| Duration: 5 Years |  | ### PDF – B 65,000 |  |  |  |
| GEF Strategic Priority: (S1) Transformation of markets for high-volume, commercial, low GHG products or processes Estimated Starting Date: July 2004 IA Fee: US$ 382,000 |  | Government Agencies (VAST, MOC, IMS, HUT, IET, VTV-2, and QUATEST1 |  | 1,408,000 |  |
| ### Contribution to Key Indicators in the GEF Business Plan: - Cumulative GHG reduction equivalent to 133.5 ktons of CO2 by end 2009. - Cumulative energy savings of 310.5 GWh by end 2009 |  | Local Governments (Ho Chi Minh City, Quy Nhon, Hue, Vinh, Ha Tinh, Tuy Hoa, and Quang Ngai) |  | 8,120,000 |  |
| - 55% EE lighting equipment in new installations and replacements in urban street lighting by end 2009 - 28% EE lighting equipment in new installations and replacements in rural street lighting by end 2009 - 29% EE lighting equipment in new installations and replacements in hospitals and school lighting by end 2009. |  | Lighting Products Manufacturers (Hapulico Co., Vietnam Schreder Co., Viettronics Dong Da Co., Dien Quang Lamp Co., and Vinakip Co. |  | 2,790,000 |  |
|  |  | Sub-Total |  | 12,383,000 |  |
|  |  | ##### Total Project Cost |  | 15,692,900 |  |
| ### Record of Endorsement on Behalf of the Government |  |  |  |  |  |
| Mr. Pham Khoi Nguyen, Chairman of GEF Vietnam Ministry of Natural Resources and Environment (MoNRE) |  | Date: |  |  |  |

| Approved on behalf of the United Nations Development Programme (UNDP). This proposal has been prepared in accordance with GEF policies and procedures and meets the standards of the GEF Project Review Criteria for work program inclusion. |  |
| --- | --- |
| Yannick Glemarec Deputy Executive Coordinator, UNDP-GEF | Manuel L. Soriano GEF Regional Coordinator (Climate Change) |
| Date: | Tel: 60-3-20915153 |

- Project Summary

- Project rationale, objectives, outputs, and activities.

The overall goal of the project is to build both technical and policy support for a transition to more energy efficient public lighting in Vietnam. By increasing the energy efficiency of public lighting installed over the next 10 years, the project will significantly reduce electricity consumption by the public lighting sector in Vietnam compared to what it otherwise would have been. Reducing electricity consumption will reduce emissions of GHG from the Vietnamese electricity generation sector. Although VEEPL specifically targets public lighting (street lighting, public spaces and public buildings), the technical capacity and policies established through the project will support lighting efficiency efforts in other sectors as well.

The Vietnamese markets for public lighting in general, and energy efficient public lighting in particular, are immature and disorganized. Classic market failures of insufficient information and insufficient investment capital typically result in communities making sub-optimal public lighting investment choices. The lifecycle cost benefits of energy efficient public lighting are not well understood by purchasers, or financial organizations. Therefore, communities tend to choose lighting options with the lowest initial capital cost, but are then saddled with higher than necessary electricity operating costs. Finally, low market volume and a lack of significant local production also tends to drive up the price of energy efficient public lighting products compared to conventional equipment, further exacerbating the market failure.

- Key indicators, assumptions, and risks (from Log frame)

This project is designed to address these and other barriers to the development and implementation of energy efficient lighting in the public sector in Vietnam. To achieve this objective, the project is organized into five components: (1) Policy Development; (2) Technical Support; (3) Financing; (4) Technology Demonstration; and, (5) Information Dissemination and Awareness Raising. With the planned activities, VEEPL will cumulatively avoid greenhouse gas (GHG) emissions from fossil fuel-based power generation in Vietnam in the order of 1,730 kTon of CO2 equivalent through the year 2013. This corresponds to an average 20 % improvement in the overall efficiency of public lighting systems in 86 cities and towns by 2013.

Progress towards achievement of the project objectives will be tracked through lighting energy consumption reports submitted by participating cities and towns to the MoC. To some extent, similar information may be obtainable through lighting manufacturers and companies responsible for the installation of public lighting. VEEPL assumes that Vietnamese cities and towns are willing and able to respond to improved information and access to improved products and will choose more economically, and environmentally, optimal public lighting options.

- Country Ownership

  - Country Eligibility

Vietnam ratified the UNFCCC on 16 November 1994.

  - Country Drivenness

On September 3, 2003 the government of Vietnam issued a Decree on Energy Conservation and Efficiency that recognized the potential benefits from effective implementation of policies to encourage end-use energy efficiency. The decree defines an administrative structure and responsibilities for a coordinated set of directions, requirements, regulations and enforcement for the application of energy efficiency and energy conservation measures in all segments of the economy. In addition, the GOV report “Potential for Energy Efficiency Improvement in Lighting in Vietnam” (1997) recommended programs to reduce lighting energy consumption in the transportation, industrial, commercial and the domestic sectors. The recommendations related to Public Lighting received further support that led to the GEF-supported PDF-B exercise.

- Program and Policy Conformity

  - Project Design

The economic advantage provided by energy efficient lighting means that the market for public lighting, in Vietnam and elsewhere, should eventually transform to higher levels of energy efficiency on their own. The project is designed to realize this advantage, by accelerating energy efficient lighting market transformation, whereby the penetration of energy efficient lighting equipment and practices will occur more quickly. The benefits of avoided GHG emissions and kWh costs will be created as the VEEPL is expected to cause more efficient public lighting to be installed sooner than otherwise would have happened.

In Vietnam, certain barriers slow down the penetration of energy efficient lighting, and in some cases prevent market transformation altogether. The result is the persistence of inefficient lighting, needlessly wasted electricity, and avoidable GHG emissions. The critical barriers that prevent Vietnamese consumers, organizations and government agencies from choosing economically and environmentally optimal public lighting, are: (1) Lack of a national professional academic and technical network on lighting; (2) Absence of energy consumption reporting and monitoring; (3) Low level of awareness about energy efficient public lighting options and their benefits; (4) Lack of effective policies for public lighting; (5) Lack of appropriate training and skills for personnel in the public lighting sector; (6) Limited availability of some energy efficient lighting products; (7) Lack of funds for public lighting systems; and, (8) Lack of financing for energy efficient public lighting systems.

The VEEPL project is designed to overcome these barriers with a comprehensive and coordinated array of technical, policy and informational resources. The project activities have been tailored for use by targeted public lighting stakeholders, and designed to be both sustainable and replicable. VEEPL will work to ensure that both national and local governments in Vietnam can access public lighting technologies and practices at the international standard level. The following are the various components of the VEEPL project:

COMPONENT 1: PUBLIC LIGHTING POLICY DEVELOPMENT. This component involves the implementation of activities aimed at strengthening and improving the policy and regulatory framework to encourage feasible EE public lighting projects in Vietnam.

COMPONENT 2: PUBLIC LIGHTING TECHNICAL SUPPORT PROGRAM. This component consists of activities that strengthen the capacity of relevant GOV agencies on EEL product testing, market monitoring and enforcement of standards with consumers. This will establish the potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives.

COMPONENT 3: PUBLIC LIGHTING FINANCING PROGRAM. This component is made up of activities aimed at encouraging the government, financial/banking and private sectors, to provide financial assistance to the development and implementation of EE public lighting system projects.

COMPONENT 4: PUBLIC LIGHTING SYSTEM DEMONSTRATION PROGRAM. This component includes the implementation of activities aimed at showing the cost-effective design, development, financing and implementation of EE public lighting system projects. By demonstrating efficient public lighting solutions in the Vietnamese context, this component addresses all of the above market barriers.

COMPONENT 5: INFORMATION DISSEMINATION AND AWARENESS-RAISING. This component focuses on the production of high quality, affordable, accessible and up-to-date information services, continuing education, and awareness improvement on the application of EE public lighting systems. The availability of good information is a critical requirement for all of the other VEEPL components. This component contributes to the removal all identified barriers.

All of the above components consist of a set of activities that the project stakeholders and partners will carry out to promote EEL applications in Vietnam’s public sector. In addition, some incremental activities that will help facilitate the promotion of EE public lighting will be carried out to remove the identified barriers.

| Barrier | Component | # Incremental Activities |
| --- | --- | --- |
| Low level of awareness about EE public lighting options and their benefits | 1, 2, 4, 5 | - Design and implementation of demonstration schemes on energy efficient public lighting systems in streets, schools and hospitals in selected cities/towns - TA on EEL promotional campaigns - VEEPL identity and branding |
| Lack of effective policies for public lighting | 1, 4, 5 | - Comprehensive national policy study on public lighting to come up with a lighting - Development and enforcement of public lighting regulations - Integration of public lighting into local development planning. |
| Absence of energy consumption reporting and monitoring | 1, 5 | - Public lighting energy consumption reporting & monitoring - Establishment of a public lighting database - Public lighting performance rating and recognition - Establishment of a public lighting information center (PLIC) |
| Lack of a national professional, academic and technical network on lighting | 2, 5 | - Technical capacity building for lighting energy standards and labeling, EE design, O&M of lighting systems - Monitoring of lighting products quality; - Provision of technical assistance to the local lighting manufacturers - Upgrade of national lighting product testing capabilities - Development of a sustainable lighting research and development program |
| Lack of appropriate training and skills for personnel in the public lighting sector | 4, 5 | - Capacity building in the local lighting engineering and consultancy service industry - Provision of technical assistance to the local lighting manufacturers - EEL Technology transfer |
| Limited availability of some EEL products | 2, 5 | - Technical capacity building for lighting energy standards and labeling, as well as on EE design, O&M of lighting systems - Monitoring of lighting products quality - Upgrade of national lighting product testing capabilities |
| Lack of funds for public lighting facilities | 3, 5 | - Promotion of EE lighting to financial sector - Capacity building on EE projects for the financial sector - Technical assistance in the establishment of an energy conservation fund. |
| Lack of financing for efficient public lighting systems | 3, 5 | - Promotion of EE lighting to financial sector - Development of innovative financing schemes for EE lighting projects - Development of an energy conservation fund |

  - Sustainability (including financial sustainability)

This project is directed toward sustainability by formulating, issuing and enforcing policies and regulations on public lighting, including data reporting, standard and lighting fee recovery. These policies will remain effective after the termination of the project and will be formulated in a way to encourage efficient efficiency across economic sectors, and not be limited to solely to public lighting. In addition, enhanced participation by the private sector into EC&EE activities through a variety of project activities will contribute to a sustainable market.

  - Replicability

Public lighting is growing rapidly in many developing countries, and many countries face similar barriers to development of more mature, energy efficient markets for public lighting equipment and services. The activities that will be carried out under the project are meant to create an enabling environment that would facilitate the widespread utilization of EELs. With such enabling environment, replications of several specific interventions that will be carried out in the project are expected. In particular, the various demonstration activities that will be carried out are meant to showcase feasible design and application of EEL systems, design and manufacturing of EEL products, utilization of EEL system design tools and models, enforcement of policies, and implementation of EEL system financing. Replication is an integral component of the project design as the expected energy savings from the use of EEL (and the corresponding GHG emissions reduction) somehow rely on the replication of the various VEEPL activities.

  - Stakeholder Involvement

Numerous stakeholders were consulted through market survey, interviews, round table discussions and logical framework analysis workshop that were conducted during the PDF-B exercise leading to the design of the VEEPL. These stakeholders represent a broad range of organizations that are either actively or potentially involved in energy efficient public lighting in Vietnam. Many of these stakeholders will be involved with VEEPL either directly, or indirectly through the Technical Working Group. These include, among others, the VAST, IMS, MOC, HUT, VTV-2 and QUATEST. These, including selected cities (e.g., Ho Chi Minh), local lamp manufacturers (Hapulico), and selected non-government organizations (e.g., VINATAS) will be directly involved in the VEEPL implementation.

  - Monitoring and Evaluation

Project monitoring, evaluation and dissemination will be undertaken in accordance with UNDP and GEF established procedures. As executing agency, VAST will carry out continuous self-monitoring, based on the success indicators and means of verification for each activity that will be carried out under this project. A monitoring and evaluation system will be developed and used to track the impacts of the capacity building interventions, as well as any difficulties encountered and assistance that need to be provided to the local lighting products manufacturers and distributors by the project. Periodic review of the achievement of the indicators by the PMO will be instituted to facilitate any necessary adjustments in the activities, and periodic review of the lighting standards through time and ensure continuous enforcement of the standards beyond the VEEPL. VAST will carry out M&E of all the demonstration sites. The evaluation report will be disseminated nationwide.

- Financial Modality and cost effectiveness

The total cost of implementing VEEPL is US$ 15,318,000. About 1/5 (19.6%) of this is the proposed contribution from the GEF at US$ 3,000,000. The GOV, local governments and local lighting product manufacturers will provide US$ 12,318,000. The project budget will be used as follows: US$ 589,300 for enhancement of EEL policy development; US$ 4,373,500 for institutional and technical support; US$ 313,100 for public lighting project assistance; US$ 8,887,600 for EE public lighting demonstrations; and US$ 1,154,500 for consumer education and information dissemination.

The GEF contribution will be utilized for the provision of technical assistance in the various barrier removal activities  (US$ 3,000,000). The baseline contributions (US$ 12,132,000) from government agencies, local lighting product manufacturers, and local governments will be used for consumer education and information dissemination, review and updating of polices, standards and guidelines, project management, and for the demonstration schemes. The breakdown of the baseline cost of the project (including the co-financing for the PDF-B exercise) is shown below:

| Baseline Contributors | Amount, US$ |  | Total |
| --- | --- | --- | --- |
|  | Cash | In-Kind |  |
| Government Agencies |  |  |  |
| VAST | --- | 118,000 | 118,000 |
| MOC | --- | 90,000 | 90,000 |
| IMS | --- | 250,000 | 250,000 |
| HUT | --- | 130,000 | 130,000 |
| IET | --- | 100,000 | 100,000 |
| VTV-2 | 600,000 | --- | 600,000 |
| QUATEST1 | --- | 120,000 | 120,000 |
| Local Governments (Cities/Towns) |  |  |  |
| Ho Chi Minh City | 6,829,000 | --- | 6,829,000 |
| Quy Nhon | 300,000 | --- | 300,000 |
| Hue | 140,000 | --- | 140,000 |
| Vinh | 60,000 | --- | 60,000 |
| Ha Tinh | 200,000 | --- | 200,000 |
| Tuy Hoa | 40,000 | --- | 40,000 |
| Quang Ngai | --- | 551,000 | 551,000 |
| Private Sector (Lighting Product Manufacturers) |  |  |  |
| Hapulico Co. | 600,000 | 50,000 | 650,000 |
| Vietnam Schreder Co. | 600,000 | 40,000 | 640,000 |
| Viettronics Dong Da Co. | 600,000 | --- | 600,000 |
| Dien Quang Lamp Co. | 600,000 | --- | 600,000 |
| Vinakip Co. | 300,000 | --- | 300,000 |
| Total for Full Project | 10,869,000 | 1,449,000 | 12,318,000 |
| PDF B Activities (Co-financing) | 55,000 | 10,000 | 65,000 |
| GRAND TOTAL | 10,924,000 | 1,459,000 | 12,383,000 |

NOTE: All co-financiers have issued their letters of commitments for co-financing (see attached)

- Institutional Coordination and Support

  - Core Commitments and Linkages

The VEEPL project implementation will involve various stakeholders of the project including those who were involved in the project design. The main stakeholder is the Vietnam Academy of Science and Technology (VAST), which is the designated executing agency of the project. The VAST is responsible for R&D in natural sciences and technology in Vietnam, including programs focusing on lighting and lamp manufacturing technology. The main units in the DOE that will be involved in the project implementation are the: (1) Institute of Materials Science (IMS); and (2) Institute of Environmental Technology. Most of the other stakeholders, whose mandates are related to and/or are in support of the EC&EE programs of the country, are also the co-financiers of the VEEPL (See Sec. 4). The other co-financiers of the project are also involved in the promotion, development and implementation of EEL system projects. The VEEPL activities are also linked with the VEEPL, and will be coordinated with VN DSM project, particularly on the use of relevant EE lighting specifications and label.

  - Consultation, Coordination and Collaboration between IAs, and IAs and ExAs, if appropriate.

The team that developed the VEEPL has consulted and involved the VN DSM project in the design and development of the VEEPL. Key members of that WB/GEF project, as well as those in the lighting industry and academe were also consulted during the implementation of the PDF-B exercise, some of them are proposed to be members of the Technical Working Group. The establishment of links with the VN DSM Project has helped in identifying the relevant activities that build on the EE lighting achievements of that project, enhance the promotion of EE lighting standards, and utilize and/or improve (where necessary) the tools developed in that project. The VEEPL project was developed in close cooperation with both the local stakeholders as well as with the UNDP-GEF in Kuala Lumpur. UNDP-Hanoi is fully involved in the project development through its participation in the various stakeholder and co-financing consultation meetings and technical workshops and management meetings during the PDF-B exercise. UNDP-GEF, New York was also consulted during the project development phase.

  - Implementation Arrangements

A Policy Advisory Board consisting of representatives from VAST, MPI, MoF, MoC, MoST, MoI, MoNRE, MoH, MoET, MoT, MoARD and UNDP-Hanoi will be created to provide policy guidelines for the various project components. The VAST Vice President will chair the Board. A Technical Working Group consisting of representatives from the key stakeholder groups will be formed to provide overall guidance and approval of key program activities, including fund commitments and co-financing arrangements. UNDP-Hanoi, together with the UNDP-GEF Regional Coordinator for Climate Change in the Asia-Pacific region will carry out the GEF oversight.

The project will be executed in accordance with UNDP National Execution (NEX) procedures. As executing agency, the VAST will ensure that all project activities are coordinated with related initiatives and are complementary to activities already undertaken in the country. It will coordinate with UNDP in the implementation of the project activities and project monitoring and evaluation, and will be responsible to UNDP for the achievement of the project objectives, for all project reporting, including the submission of work plans and financial reports.

A project management office (PMO) will be established making it responsible for the overall operational and financial management and reporting of the UNDP-GEF funds in accordance with the rules and regulations for NEX projects. It will be composed of the National Project Director and National Project Manager and three task specialists to implement the five components of the VEEPL, and will be under the supervision of the VAST. Local and international experts will support the PMO as and when needed to undertake the project activities. The PMO will coordinate with all the project partners, particularly those implementing parallel projects whose results feed in, or are integral parts, of the VEEPL.

Annex A: Incremental Cost Analysis

The following summarizes the baseline and incremental (barrier removal) activities in each component of the VEEPL Project. The cost of both sets of activities and the overall component costs are also indicated.

| Components | Baseline | Incremental |
| --- | --- | --- |
| Component 1: Public lighting policy development: Establishment of policies, and activities for enhanced promotion of use of EE lighting in the public sector ##### Cost: US$ 589,300 | Implementation of limited efficiency standards on lighting energy use, which slowly progresses with respect to variety of emerging EE lighting products available in the market. ##### Cost: US$ 114,300 | Comprehensive national policy study and declaration of a national policy on public lighting to come up with a lighting; development and enforcement of public lighting regulations, and integration of public lighting into local development planning. ##### Cost: US$ 495,000 |
| Component 2: Public lighting technical support: Upgrading of lighting product testing capacity, enhancement of awareness on, and application of EEL systems, including support for local lighting product manufacturers Cost: 4,373,500 | Improvement of lighting product manufacturing and testing in a limited number of local manufacturers and testing facilities in both government and private sectors. ##### Cost: US$ 3,416,500 | Technical capacity building for lighting energy standards and labeling, as well as on EE design, operation and maintenance of lighting systems; monitoring of lighting products quality; provision of technical assistance to the local lighting manufacturers; upgrade of national lighting product testing capabilities; and development of a sustainable lighting research and development program. Cost: US$ 957,000 |
| 3: Public lighting financing: Design and development of innovative financing schemes and an energy conservation fund. Cost: US$ 313,100 | Non-sustainable financial support for EC&EE projects (e.g., EE lighting) from the government. ##### Cost: US$ 13,100 | Promotion of EE lighting to financial sector; technical capacity building on EE lighting for financial sector; development of innovative financing schemes for EE lighting projects; and implementation of appropriate financing schemes. ##### Cost: US$ 300,000 |
| Component 4: Public lighting system demonstration: Implementation of public lighting system upgrades in selected cities/towns. ##### Cost: US$ 8,867,600 | Implementation of public lighting systems in selected cities ##### Cost: US$ 8,147,600 | Design and implementation of demonstration schemes on energy efficient public lighting systems in streets, schools and hospitals in selected cities/towns ##### Cost: US$ 720,000 |
| Component 5: Information dissemination and awareness raising: Enhanced EE lighting system information gathering and dissemination to local governments and support to the local lighting service industry ##### Cost: 1,154,500 | Government information campaigns on EE lighting as part of its support to the application of energy efficient technologies and energy efficiency industries through the ECCs and its ongoing EC&EE programs. ##### Cost: US$ 626,500 | Establishment of a public lighting data facility; VEEPL identify and branding; capacity building in the local lighting engineering and consultancy service industry; public lighting performance rating and recognition; public lighting energy consumption reporting & monitoring; and, establishment of a public lighting information center Cost: US$ 528,000 |

Annex B: Project Logical Framework

Below shows the objectively verifiable indicators, sources of verification and critical assumptions for the VEEPL goal, purpose and outputs/results. The detailed project framework design is shown in Annex B of the VEEPL Brief. This was developed from the logical framework analysis workshop that was carried out during the VEEPL preparatory activities.

| Objectives |  | Indicator & Target | Means of Verification | Critical Assumptions |
| --- | --- | --- | --- | --- |
|  | Project Goal: |  |  |  |
|  | Reduction of greenhouse gas (GHG) emissions from fossil fuel-based power generation in Vietnam | Cumulative GHG emissions reduction equivalent to 133.5 ktons of CO2 by end 2009. | Summary evaluation reports of the lighting energy consumption reports submitted by cities/towns to MoC. | Cities/towns comply with rules and regulations on the periodic lighting energy consumption reporting. |
|  | Project Purpose: |  |  |  |
|  | Improvement of lighting energy utilization efficiency through the removal of barriers to the widespread application of energy efficient lighting systems in the public sector in Vietnam | Annual lighting energy savings of 310.5 GWh by end 2009. | - Lighting electricity bills of cities/towns as reported in the lighting energy consumption reports - Reports on energy auditing in public lighting | Lighting companies will be able to make the lighting electricity consumption reports of cities/ towns. |
|  |  | - 55% EE lighting equipment in new installations and replacements in urban street lighting by end 2009 - 28% EE lighting equipment in new installations and replacements in rural street lighting by end 2009 - 29% EE lighting equipment in new installations and replacements in hospitals and school lighting by end 2009 | - Summary evaluation reports of the lighting energy consumption reports submitted by cities/towns to MoC - Reports on energy auditing in public lighting - Annual reports from lighting companies | - Cities/towns comply with rules and regulations on the periodic lighting energy consumption reporting - Cities/towns will allocate funds from different sources for improving their public lighting systems. |
| Project Outcomes: |  |  |  |  |
| Component No. 1. Public Lighting Policy Development |  |  |  |  |
| 1. Strengthened and improved policy and regulatory framework to encourage feasible EE public lighting projects. |  | Government policy and accompanying implementing rules and regulations on the utilization of EE public lighting systems is established by the end of the project | - National Lighting Advisory Committee - Documentations of the public lighting policy; opportunities for energy efficiency improvements in public lighting; economic and technical tools to support rational public lighting investments; public lighting regulations development and enforcement; - Public lighting plans in city/town development plans. - Revised Public Lighting Policy | The GOV implements all activities relevant to EE public lighting technology development and geared towards the achievement of the country's EC&EE objectives |
| ### Component No. 2: Public Lighting Technical Support Program |  |  |  |  |
| 2. Established potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives. |  | Assessment of the needs and potentials for EE public lighting system applications are completed and provisions for support are in place by MoC by the end of the project. Local lighting product manufacturers and suppliers commit 5% of their gross revenues each year to support EE public lighting technology development starting Year 3. | - Lighting energy standards - Documentation of technical assistance to Vietnamese lighting manufacturers; networking with international lighting industry - Upgraded national lighting testing facility; - Technical capacity building for local lighting system service providers - Operational public lighting technical development program, with its supporting financing schemes. | The MoC and local lighting product manufacturers and suppliers are interested in developing the local lighting services and consultancy industry, including the manufacture of EE lighting system equipment and components for domestic consumption or even for the export market. |
| ### Component No. 3. Public Lighting Financing Program |  |  |  |  |
| 3. Government, financial/banking and private sectors, providing financial assistance to the development and implementation of EE public lighting system projects. |  | Financing assistance programs for EE public lighting system projects are established and availed of by project developers, and the financing & banking sectors are providing financing to such projects by Year 3. | - Financial sector projects on EE/EC particularly on EE public lighting systems - Documentation of public lighting financing schemes - Establishment of energy conservation fund | The financing sector and the private sector is interested in investing in EE public lighting in cities/towns. |
| ### Component No. 4. Public Lighting System Demonstration Program |  |  |  |  |
| 4. Continuous promotion and support for the development and application of EE public lighting systems. |  | The government commits 15% of the annual tax revenues from local lighting product manufacturers/suppliers for lighting products and systems technology development starting Year 3. | - Documentation of the design and implementation of feasible public lighting demonstration schemes - Documentation of monitoring and performance review of demonstration program - Documentation of budget allocations from national and local governments. | Local lighting product manufacturers are interested in the manufacture of EE lighting system equipment and components for domestic consumption or even for the export market. |
| ### Component No. 5. Information Dissemination and Awareness Raising |  |  |  |  |
| 5. Adequate, affordable, accessible and up-to-date information services, continuing education, and awareness improvement on the application of EE public lighting systems for the GOV, EEL manufacturers & suppliers, consumers. |  | A sustainable and continuously evolving program of providing EE public lighting technology information services, continuing education, and awareness enhancement, covering the design and applications of EE lighting systems is established & implemented by the MoC and cities/towns by Year 3. | - Public lighting data facility - VEEPL brand - Efficient public lighting promotional campaigns; - Documentation of the public lighting performance rating system - Establishment of a National Public Lighting Information Center | The relevant government institutions and target groups will be interested in participating and cooperating in the design, development and implementation of the activities under this project component. |

Annex C: Response to External Reviews

- Council

| Comments and Responses | Reference |
| --- | --- |
| # FRANCE |  |
| - Comment The public lightening is an important sector in terms of CO2 emissions in emerging countries like Vietnam. It is also an important component for urban development and therefore high priority should be given to this sector by GEF. However, this sector is also difficult because it implies municipalities, which in the vast majority of the developing countries, have no financial and/or policy capacity. Therefore, the success in implementing projects is subject to the manner to address these structural issues. Response: The design of VEEPL explicitly recognizes and responds to this concern. The explosive growth in vehicular traffic in Vietnam has created pressure for public road lighting to improve safety and navigation. VEEPL is based on the assumption that this pressure will result in continued significant investment in public lighting over the program period by Vietnamese municipalities. VEEPL is designed to exploit the happy fact that the public lighting systems that have the lowest life-cycle costs are also the ones with the lowest life-cycle GHG emissions. It is the purpose of VEEPL to help municipalities make these expenditures wisely, from their own fiscal perspectives, and from the environmental perspective of the Government of Vietnam, the UNDP and GEF. The GOV and the project proponents clearly understand the issues involved with working with municipalities, and have specifically identified this as a key barrier to the broader penetration of efficient public lighting. As the comment notes, Vietnamese municipalities currently lack of financial and technical capacity to be able make wise public lighting choices. VEEPL specifically identifies this lack of capacity as a key barrier to the broader penetration of efficient public lighting and has components designed to remove it. Specifically, Component 1 (Public Lighting Policy Development) will implement activities to strengthen and improve municipal, regional and national policy and regulatory frameworks to encourage energy efficient public lighting projects in Vietnam. Component 3 (Public Lighting Financing Program) will encourage the government, financial/banking and private sectors to provide financial assistance to support the development and implementation of energy efficient public lighting system projects. This component will also develop financial tools for use in such projects. | Project Brief: Paras 41.d, 53 and 57 |
| - Comment While it has a very good effectiveness in terms of emission reduction of CO2 (USD 1.9/tonne), the project seems to not address properly the issues mentioned above. It certainly provides valuable contribution to build the capacity of the municipalities but in very general terms and the sustainability of the institutional activities is questionable: institutional reform, policy elaboration and enforcement needs time and it is not clear how the project implementation schedule would fit this time constraints. Also, the governmental policy regarding the transfer of technical, financial and institutional capacities to the Municipalities is not explained. Response: It is true that if, despite participation in VEEPL, a Vietnamese municipality may fail to change the way in which it plans, purchases and installs public lighting. It is our belief, however, that if municipal officials are provided with well designed information and analytical tools, and are shown how to use them to minimize their costs, that they will have a powerful incentive to change current practices. If this change is supported by official GOV policy, and by the lighting industry, we believe that energy efficient public lighting will become the default solution for Vietnamese municipalities. The project strategy emphasizes the addressing of the issue of lack of capacity and institutional reform in the local governments in order to facilitate the realization of the expected outcomes of the project, particularly the estimated CO2 reduction. Project Component 1, subsections (f) through (i) provide detailed descriptions of the specific activities that will take place under VEEPL to increase capacity and remove barriers to energy efficient lighting in municipal governments. | Project Document: Sec I, Part II: Strategy Project Brief: Paras 54.f to 54.i |
| # SWITZERLAND |  |
| - Comment Institutional barriers: In the Project Brief (paragraphs 13 to 17) the existing institutional frame-work governing the public lighting sector in Vietnam is characterized as "extremely disaggregated and complex". A large number of institutions is involved in public lighting issues, and often the institutions planning and funding public lighting are not identical with the institutions responsible for operating and maintaining these installations. In the Project Brief it is acknowledged that this institutional framework tends to discourage due consideration of total life-cycle costs during the selection and purchase of public lighting equipment. Also in the assessment of project risks it is stated that the present complex institutional framework is a challenge to VEEPL project progress, and the related risk is rated "medium to high". In the project planning framework, however, this major barrier does not get the required attention. Moreover, the pro-posed risk mitigation measures are quite unspecific and do not elaborate on possible strategies in the event that the project will not be able to significantly improve the existing institutional framework. Response: The assignment of a “medium to high” risk for the institutional framework of VEEPL reflects the complex and disaggregated way in which public lighting is currently planned and purchased in Vietnam. Regarding risk mitigation, the proposed mitigation action for the institutional risk (Project Brief: Table in Para 63) has been elaborated further. Project Component 1, subsections (f) through (i) provide detailed descriptions of the specific activities that will be carried out under VEEPL to increase capacity and remove barriers to energy efficient lighting in municipal governments, thereby removing the institutional barriers. We believe that the indicators and means of verification for the proposed interventions to improve the institutional capacity of the public lighting sector as stated in the project planning matrix (PPM) are adequate enough to monitor and track whether the objective of improving such capacity is attained. Items 1.6-1.9 of the PPM to more clearly explain how VEEPL will approach cities and towns and the specific types of services and assistance that will be offered/provided to them. Additional indicators have been included in Items 1.6 and 1.7 of the PPM to show the mitigation of the institutional risks. | Project Brief: Paras 54.f to 54.1, 63, Annex B (Items 1.6 & 1.7) |
| - Comment Negative influence of low-quality EE products on the market: One of the barriers mentioned in the Project Brief (Annex F-3) is "lack of confidence on EE lighting products", caused by the various low-cost and low-quality lighting products available on the market, often sold under the trademark of EE equipment. Such products will likely also be available in the future, and there is also a risk that the new EE products developed under the VEEPL will be counterfeited and sold under the project's brand name, thus undermining the efforts to promote EE products. In the Project Brief, however, the related project risk is rated "low" and no concrete mitigation measures are proposed. Response: VEEPL will be dealing with public lighting products, such as high efficiency fluorescent lamps for public buildings and high intensity discharge (HID) and sodium vapor lamps for street lighting. HIDs and sodium vapor lamps, in particular, are generally not sold at retail and municipalities will be buying them through distributors or directly from manufacturers. VEEPL will provide a quality assurance mechanism (through a quality specification and testing requirements) that all public lighting products must meet. Component 2 of the project addresses the need for the development of public lighting product standards, as well as providing technical assistance to local public lighting product manufacturers and distributors to comply with set standards. Counterfeiting of quality marks is of concern, but is more of an issue for consumer EE lighting products than for public lighting products. Hence, the risk is considered “low”. | Project Brief: Paras 55.a & 55.b, 63 |
| - Comment Questionable indicator to measure the reduction of GHG emissions: The reduction of CO2 emissions due to the project intervention will be calculated based on a comparison of the forecast of the energy consumption for public lighting for the baseline scenario with the actual consumption for the alternative scenario. Thereby the forecast is based on the assumption that the public lighting sector will continue to grow at an annual rate of 20%. However, in the event that the growth rate will actually be lower, e.g. due to an economical downturn, the actual savings will be overestimated, and vice versa. Especially since public lighting is usually not the top priority of the authorities concerned, the overall availability of public funds will have a significant impact on the funds available for public lighting. Therefore, additional indicators should be defined, which can measure project success independently from the growth rate of public lighting. Response: We believe that 20% annual increase in public lighting is a reasonable assumption due, if for no other reason, to the growth in street lighting. As found out during the PDF-B exercise, the volume of traffic on Vietnam’s roads increased at an average annual rate of 12.6% and 9.3%, for goods and passengers respectively, from 1991 to 1997. The annual growth in the number of motor vehicles during this same period was 21.3%. The lack of street lighting in the face of this increase in vehicular traffic is becoming a major public safety and transportation problem. Based on latest estimates of the PDF-B Team, the growth in public sector lighting is 15 % per annum, in terms of lighting electricity consumption, under a business-as-usual (BAU) scenario. We agree that it makes sense to have project performance indicators that are directly dependent upon program activities. In that regard, the stated indicators for the Project Goal and Project Purpose specifically mentioned quantifiable targets and time frame for achieving them, including the means for verification. Obviously, the energy savings and the corresponding GHG emission reductions that would result from the VEEPL project will have to rely on the growth of electricity use in public lighting. The PPM in Annex B (in both PB and ES), also include the indicators that will manifest the achievement of the various components of the project, which if achieved will help realize the project purpose, and contribute to the realization of the project goal. | Project Brief: Para 2, Annex A (Table A-2), Annexes B & F. Project Document: Annex VIII |
| - Comment Issue of intellectual property rights on EE equipment: Public lighting equipment manufacturers are expected to invest in product quality and manufacturing technology enhancement. At the same time GEF funds will be used to provide technical support to the public lighting industry. The concern here is that the manufacturers participating in the project will not be willing to share the know-how and technology acquired during the project with other members of the manufacturing sector and thus impede the development of a functioning market for public lighting products. Response: The technology transfer objective of VEEPL is to help bring the Vietnamese public lighting industry to a technical standard equivalent to the broadly established international level. VEEPL will not be promoting new technologies, but rather proven energy efficient lighting products with years of field experience. This technology should be readily accessible to any Vietnamese manufacturer that is willing to invest in its implementation. However, up until this project, there has been little reason for manufacturers to do so because the market for these products was small. VEEPL technical materials will be available to all Vietnamese manufacturers, both participants and non-participants. Discussions with partner local manufacturers see the benefit of faster up-take and implementation of energy efficient lighting technology from the project, which will encourage non-participating manufacturers to replicate as demand for the products grows. Partner manufacturers that agreed to host a number of demonstration activities have committed to share the know-how and technology that are showcased in the demonstration schemes of VEEPL. This also applies to other co-financers of the project that commit to share publicly information and other knowledge products that will be developed under the VEEPL. This should not be a concern, as the VEEPL project proponents have clearly made known to the project partners about their responsibility to share such knowledge to other stakeholders and target beneficiaries. | Project Brief: Paras 55.b, 60.c, 60.f, 62.g and 67. |
| - Comment Synergies with other initiatives in the EE&EC sector: The importance of co-ordination with other initiatives in the EE&EC sector to avoid duplication of activities is addressed several times in the Project Brief. Unfortunately, however, the apparent potential for synergies and cost savings through co-operation of projects with similar objectives and activities is not explored. Response: The primary focus for coordination with other EE&EC initiatives have been with the WB DSM project. This WB project is currently in the implementation phase and there has been ongoing contact between VEEPL staff and consultants and DSM project implementation staff. Any energy efficient lighting activity in Vietnam should be able to take advantage of the regional technical resource support by the GEF in the China Center for Certification of Energy Conservation Product (CECP). The CECP is promulgating a series of technical specification for energy efficient lighting for us in Asia and beyond. VAST and VEEPL staff met with CECP last year and discussed technical cooperation. More recently the DSM project elected to adopt CECP specifications for compact fluorescent lamps. Moreover, the project has been designed to make use of synergies with other ongoing projects in Vietnam, as well as future synergies in planned projects. For example, the French Government-funded street lighting project HCMC is among the baseline activities of the VEEPL, as well as the ongoing manufacturing facility upgrading projects of the VEEPL’s host demonstration companies. Component 3 of the VEEPL includes an activity that will entail the provision technical assistance to the VAST in meeting requirements of various organizations in Vietnam that provides multilateral and bilateral development assistance. Under this activity, synergy will be created with SIDA, which is currently developing a portfolio of energy projects that it can support in Vietnam. SIDA is one donor agency that is targeted to provide funds for the envisioned Energy Conservation Fund that will be developed under VEEPL. | Project Brief: Paras 29, 30, 32, 55.b, 55.e, 55.g, 57.d, 60 and 75 |
| # Further Commentaries |  |
| - Comment Project Brief, page iii: The List of Acronyms is incomplete. Response: An updated List of Acronyms has been included in the Project Document | List of Acronyms |
| - Comment Project Brief, Annex B-1, Project Planning Matrix: The timeframe provided for the indicators in this table is the year 2013, which is longer than the proposed duration of the project (5 years). However, for evaluation purposes, all indicators should be measurable by the end of the project at the latest. Response: The target values and time frames of the indicators for the Project Goal and Purpose in the Project Planning Matrix (PPM) have been adjusted to correspond to end-of-project situation. The indicators of the various project activities are already within the project time frame of 5 years. The annual lighting energy savings and corresponding CO2 emissions have been changed to reflect only those that are forecast to result during the VEEPL implementation period. Annex V shows the Indicative Monitoring and Evaluation Work Plan for tracking intermediate impacts during the 5-year duration of VEEPL. Annex VI shows the annual targets for the climate change impact indicators (e.g., CO2 emissions reduction), as well as the schedule of the impact measurements. The nature of VEEPL is such that the impacts of its components will still be manifested after the project is complete. Annex VIII shows the forecast public sector lighting energy savings and corresponding CO2 emissions reduction during a 10-year influence period after the VEEPL project completion (i.e., 2010-2019). | Project Brief: Annexes B & F Project Document: Annexes V, VI and VIII |
| - Comment Project Brief, page 23 and Annex G-1, Project Schedule: There is no timeframe provided for the preparation of the proposed Action Plan for dissemination of demonstration results. Response: The project schedule in Annex G of the Project Brief has been revised accordingly. The information dissemination action plan should start as soon as demonstration program data are available, roughly around the mid-year 3 of VEEPL. The action plan shall be composed during the latter half of year 3, and will proceed with the active dissemination of the results will continue through years 4 and 5 of the project. | Project Brief: Annex G |
| - Comment Project Brief, page 31, and paragraph 76: If the project is started in July 2004 and operational for 5 years, it will be concluded in July 2009 (not 2008). Response: The VEEPL Project is expected to commence January 2005 and end by 31 December 2009. | Project Brief: Para 76 |
| - Comment Project Brief, page 31, paragraph 78: The role and agenda of VTV-2, contributing significant co-financing in the amount of USD 600,000 in cash, remains unclear. Response: VTV2 will be involved in the VEEPL particularly in the EE/EC and EE lighting information dissemination and awareness raising program. The estimated cost for TV productions for consumer education and information dissemination is US$ 600K. VTV-2 is producing the TV programs, and the cost of production is considered as cash contribution from this government-owned TV company. If a private TV company is engaged to do this, the VEEPL project will have to pay for the TV production cost. | Project Brief: Para 78 |
| # CANADA |  |
| - Comment The eight critical barriers that prevent Vietnam from choosing economically and environmentally optimal public lighting may need to be put in a priority order. This would help to ensure identified project components respond to them in the best way possible. Response: The 8 barriers as presented in the Executive Summary will all be addressed in the VEEPL inasmuch as all of these barriers have to be removed in order to ensure the realization of the proposed GEF alternative for the lighting energy systems in Vietnam’s public sector. If there is a need to prioritize these barriers, those that are information-related have to be on top of the list. Hence, Component 5 (Information Dissemination & Awareness Raising) addresses all of the 8 barriers. The policy-related barriers come in next, as there is a need for the formulation, issuance and enforcement of appropriate policies and regulations on EE lighting utilization, followed by those that are technical in nature. Market and financial barriers can be addressed later when public awareness and the policy environment have been improved, as well as the technical capacity both in the government and private sectors. | Executive Summary: Page 4 (Table) |
| - Comment Regarding sustainability, the participation of the private sector is a valid point. However, the issue of regulatory enforcement needs to be elaborated as this has always been a big challenge in various developmental sectors in Vietnam. Response: We agree that it would be very difficult to predicate the success of a project like VEEPL on the successful strengthening of regulatory enforcement. However, we believe that the success of VEEPL is dependent upon improved regulatory enforcement. VEEPL’s policy and regulatory activities are more oriented to removing existing regulatory barriers that prevent market forces from causing energy efficient public lighting to flourish. The success of VEEPL is therefore dependent upon the success of commercial forces being allowed to operate in the public lighting market. | Project Brief: Paras 10,11, 26, 54.b, 54.g and 65 |
| - Comment The range of stakeholders is well covered, and there seems to be a good structure in place for their participation. However, since the project will be include five different components, it would be useful to know how it is going to ensure that they come closely together in a coordinated and coherent manner. Response: Coordination of the five VEEPL components is the specific responsibility of the Executing Agency (VAST - Vietnam Academy of Science & Technology), in particular by the VEEPL Project Management Office (PMO). Each component has the potential to be largely self-organized and motivated but VEEPL as a whole will not achieve its full potential unless the synergies between the component activities are actively exploited. Note also that each component have activities that are directly linked with other components. The coordination function will require not just sufficient capacity at the VEEPL PMO, but probably also the assistance of consultants with prior experience managing similar market transformation activities. The PMO is expected to coordinate with UNDP in the implementation of the project activities and project monitoring and evaluation, and will be responsible to UNDP for the achievement of the project objectives, for all project reporting, including the submission of work plans and financial reports. A Project Advisory Board consisting of representatives from the GOV and UNDP-Hanoi will be created to provide guidelines for the various project components. In addition, a Technical Working Group (TWG) consisting of representatives from the key stakeholder groups will be formed to provide overall guidance and approval of key program activities. The TWG will consist of UNDP, VAST, senior representatives from the relevant government agencies, the public lighting companies, lighting R&D institutions and the lighting industry associations. Regular meetings of the TWG will help ensure adequate coordination and synergy among the key players of the project components. | Project Document: Part III: Management Arrangements |
| - Comment The issue of institutional capacity of the towns and municipalities that will have to comply with the rules and regulations on the periodic lighting energy consumption reporting, implement the lighting programs and report on electricity consumption (an indicator for meeting the project goal & purpose of reduction of GHG) needs to be examined more closely. The capacity building of towns and city municipalities is critical for the success of the project and the possibility of replication. It is not clear in the project document how this will be achieved. Response: One of the activities in Component 5 (Establishment of a public lighting data facility) will involve the periodic reporting of cities and towns of their lighting energy consumption for city-, and town-owned and operated buildings and facilities, including street lighting. The periodic reports will be requested by the Ministry of Construction (MoC), which will monitor and evaluate the lighting energy performance of the cities/towns, and the information collected by the public lighting energy consumption reporting and monitoring (PLECRM) program will be stored in public lighting data facility. This reporting activity will be one of the bases for the monitoring of the achievement of the VEEPL Project’s goal and purpose. To facilitate the energy data measurement, gathering and reporting, the relevant staff members of the MoC, and of the general services or utilities departments of cities and towns will be trained to carry out electricity metering (and in some cases systematic calculation or estimation) of the energy consumption of public lighting facilities. The training will also include lighting electricity consumption reporting and ways and means to improve the energy utilization in the lighting of public facilities. This capacity building is part of this major activity under Component 5. | Project Brief: Para 62.a |
| - Comment Another important aspect relates to the removal of barriers. For example, with respect to the lack of specialized testing laboratories in the factories for testing product quality, will the local funds be used to build this lab and staff it with qualified technicians? Response: GEF funds will not be used for establishing the physical laboratories, but will be used in accomplishing the envisioned EE lighting technology transfer. There are unfortunate examples of expensive laboratory facilities for the testing of energy efficient product being constructed that see little use because the commercial role of these facilities was never effectively built into the project structure. Under VEEPL, the operation of the lighting test facilities will be sustained by the payments from manufacturers who wish to make sure that their products meet the requirements set by their customers with the assistance of VEEPL. | Project Brief: Paras 55.b & 55.c |
| - Comment More information is needed on the risk mitigation measures if the local partners do not come forward with the required local funds for the proper implementation of the project Response: Much of the local funds to be used for VEEPL are to be provided in the form of spending on public lighting that are either have already been budgeted and are scheduled for implementation or are planned projects (mainly maintenance and replacement of existing infrastructure in the case of local governments, and production line expansions of local lighting product manufacturers). Such budgeted/planned projects are the baseline activities of the VEEPL Project. These baseline funds will anyway be spent by the project partner cities/towns, institutions and local lighting product manufacturers, even if the VEEPL project will not proceed. Note that the VEEPL project is building on these baseline activities. The pledged commitment (as manifested in the co-financing letters) of the local partners ensures that these co-financing will happen. However, in the case of an economic downturn, and a slowing in the growth of public lighting spending in Vietnam, these ongoing and planned baseline activities may be stopped and postponed/cancelled. In that case, VAST (as executing agency) will mobilize support from the GOV and other prospective partners that have also earlier expressed interest in cooperating with the VEEPL such as the China Center for Certification of Energy Conservation Product (CECP). Focus on laying a solid foundation of technical and policy-making capacity to the relevant stakeholders and target beneficiaries can help effectively steer future public lighting purchases thereby at least minimizing the impact of this risk. | Project Brief: Paras 55.c and 63. |
| # USA |  |
| - Comment All projects should include specific indications for cost-effectiveness, together with a comparison metric of cost-effectiveness for best practice for this type of project. Response: Assuming there are no barriers to remove/eliminate in the EE lighting technology development and utilization, the IRR of the collective EEL initiatives identified in the VEEPL project is 144%. However, this can’t be realized by the country because of the presence of persistent barriers that hinder the widespread application of EE lighting technologies. Considering the barrier removal activities as proposed in the VEEPL, the overall IRR is about 83%. The fact that an opportunity with this level of IRR has not been yet realized underlines the influence of the existing barriers to EE public lighting in Vietnam. In terms of GEF $/ton CO2, this comes up to 22.5 by end 2009. Ten years from the start of the VEEPL, this unit abatement cost (UAC) figure comes down to around a typically regarded “benchmark” UAC figure of 3.00 $/ton CO2. By end of the 10-year influence period (i.e., 10 years after completion of VEEPL), this UAC would have gone down to US$ 1.1/ton CO2 emissions reduction. The GEF-funded Philippines Efficient Lighting Market Transformation Project (PELMATP) is expected to result in a unit abatement cost of about GEF US$ 1.7/ton CO2 by project end, which is also in 2009. | Project Brief: Annex A (Table A-2) Project Document: Annex VIII |
| - Comment The critical assumptions identify financing as a potential weak spot, namely that cities and towns identify financing to invest in efficient lighting and that the private sector is interested in investing in energy efficiency. The project addresses this through TA, promotion activities, and creation of a fund through a bilateral. This aspect should be monitored carefully. What has been the experience of similar projects in promoting sector investment? Has this been evaluated and lessons learned disseminated? Response: The target market share figures in Annex VI of the Project Document, and Annex B of the Project Brief are indications of the extent of financing/investment that the Vietnamese cities and towns will come up with for the application of EE lighting systems in their public sectors. These will be monitored during the VEEPL project implementation. There are 2 examples of similar GEF-funded projects that can be cited, which manifested (directly & indirectly) sector investment on EE lighting. These are the IFC/GEF Efficient Lighting Initiative – Philippines, and the China: Barrier Removal for the Efficient Lighting Products and Systems Project ELI-Philippines: By end of project in mid-2003, there was about 112% increase in the number of stores selling ELI-qualified CFLs; local lighting product vendors or retailers understood the benefits of energy-efficient lighting technologies and ELI-qualified products; major utility committees have committed to implement the scaled-up CFL program, with the business model developed under the project providing a basis for replication by other utilities; commitment of financing institutions to continue with the subsequent phases of the ESCO project using the ELI output; a total of 14 independent lighting ESCOs were established; at least 8 cooperatives are interested as long-term distribution channels for ELI-qualified CFLs; and, commercial negotiations between cooperatives and manufacturers/importers have begun. Among the lessons learned include: (1) Utilities were found willing to design and implement efficient lighting DSM programs; (2) The involvement of a wholesale financial institution in a model ESCO transaction can influence its borrower banks to also support energy efficiency financing; (3) Independent players can help strengthen the lighting ESCO industry; (4) Consumer cooperatives can be willing market aggregators; and, (5) Sustainability of market transformation strategies can be bolstered through the creation of guardian institutions. China: Barrier Removal for the Efficient Lighting Products and Systems The following are the tangible results of the project in 2002: - Sales volume for EE fluorescent lamps (T8 & T5) and CFLs went up by 10% - Sales value for EE fluorescent lamps (T8 & T5) and CFLs registered 6.5% growth - About 80% increase in the number of local manufacturers of EE lamps compared to that in 2000 - About 71% of fluorescent lamps sold are of the EE variety - About 12% of the CFLs sold are of the EE variety - Exports of CFLs, T5 and T8 lamps grew by 7%, however, the annual value of exports went down by 27%. This is caused by increasing competition in the supply of efficient lighting in combination with the global economic slowdown in 2002 causing a fall in product prices. It is anticipated that this price fall will continue but export revenue will stabilize as export volume continues to grow. | Project Brief: Annex B Project Document: Annex VI IFC/GEF - ELI – Philippines Final Report Executive Summary APR/PIR 2003 Report |

- GEF Secretariat

The following is a summary of the responses to the comments/issues raised by the GEFSEC on the VEEPL Project Brief and Executive Summary (dated 25 March 2004)

| Comment | Response | Reference |
| --- | --- | --- |
| Project Design |  |  |
| Which barriers are most important and what are the priorities for the project to address? Agree with World Bank 7/5/00 comment that the project is trying to accomplish too many things. The project brief should cull the selection of activities from the possibilities suggested by the PDF B, as well as justify why certain activities were ultimately selected for inclusion in the full project and why others weren't. EM 7/2000 | The barriers that will be addressed by VEEPL are those that are regarded as critical, interdependent and interlinked barriers to the penetration of energy efficient lighting (EEL) in Vietnam, in general, and in the country’s public sector, in particular. There is an active interplay of informational, institutional, policy, technical, financial and marketing problems that impedes the development of energy efficient lighting in the country. The project proponents assume that the activities in the PDF-B document that are being referred to, were the 7 components that are envisioned for implementation in the VEEPL full project. The proposed VEEPL project is comprised of various capacity building, information dissemination, technical assistance and demonstration activities that will cover these 7 components. The relevant paragraphs in the Project Brief have been revised to emphasize this fact. We don’t think that the other set of activities listed in the PDF-B document are the ones being referred to since those are the project development activities that have been carried out, the pertinent results of which were used in designing the proposed VEEPL project. | Project Brief: Para 41 (a to h) Paras 31, 54 (54a), 55 (a to h), 57 (57d), 59, 60 |
| 1.Issue: The incremental cost analysis needs to be improved. In the executive summary barriers are mentioned only in a general context – insufficient information and investment capital, low market volume and lack of significant local production, etc. The executive summary does neither explicitly identify the barriers that will be removed nor the related activities needed to remove them in each project component. This lack of clarity is reflected also in the logframe. In the project brief the barriers are identified and the incremental cost reasoning is better articulated, however, the baseline and the GEF intervention are not always clearly distinct. Please list in the executive summary all the barriers that must be removed, and link them to the activities implemented to remove them for each project component (in a schematic way), separate from the activities that are part of the baseline. Please illustrate the incrementality and justify the GEF intervention accordingly. If appropriate, please edit the text of the project brief as well. | Annex A of the executive summary has been revised to clearly mention the specific barrier(s) that will be addressed in each component of the VEEPL. A table of barriers and the corresponding incremental activities that will be carried out to remove them has been included. Note also that all activities described in the Project Brief (under Project Components & Expected Results) pp. 14-26 states the specific things (i.e., the barrier removal activities) that will be supported by the GEF. Table A1 in Annex A of the Project Brief presents the Incremental Cost Matrix, which describes the baseline, alternative, and incremental activities for each project component. Annex A of the executive Summary shows a tabulation of the baseline and incremental activities (and corresponding overall costs) in each component of the VEEPL. | Executive Summary: Annex A; Project Brief: Annex A |
| 2.Logframe: Please edit the logframe taking into account the clarifications listed above. Please change the term ‘particulars,’ it is confusing (under that column are listed a goal, a purpose, and under each component I assume ‘objectives’). Please edit the section ‘success indicator’ with ‘success indicator & target.’ Please revise the logframe by clarifying details (i.e. is ‘revised public lighting policy a means of verification of the demonstration program or it belongs to component 1., policy development? Who is the audience (targeted groups) of component n.5? etc.) | The heading label of the 1st column of the project planning matrix (PPM) in Annex B (Executive Summary & Project Brief) has been changed to “Objectives”. As presented in the PPM, the entries in the 2nd column of the PPM are the success indicators, which not only must be specific, realistic and achievable, but also measurable and time bound. Hence, the specific success indicators shown in the second column have a target value (measurable) and a time frame (time bound). As suggested, the heading label of the 2nd column has been changed to “Indicator & Target”. Specific Comments on Annex B (PPM): - The means of verification - “revised public lighting policy” was included in Component 4 (demonstration), because the relevant activity (i.e., public lighting policy review) is based on the result of the monitoring of demonstration activities. However, the proponents agree that the activity is more appropriate in Component 1. Hence this was moved to Component 1 and the corresponding corrections in the PPM have been made. - Paragraph 62 of the Project Brief mentions that the specific targets of Component 5 include local governments, lighting manufacturers and suppliers, and the general public. The PPM in Annex B of the Project Brief provides a more detailed description of the project objectives, indicators (and targets), means of verification and critical assumptions. However, changes in some of the indicators (and targets) and means of verification were also made taking into consideration the recommendations in the review sheet. | Project Brief: Annex B; Executive Summary: Annex B Project Brief: Annex B – Item 1.9 Project Brief: Para 62 |
| Sustainability (including financial sustainability) |  |  |
| Address World Bank comment. Design strategies for sustainable operations and financing of ESCOs and municipal lighting companies. EM 7/2000 | The provision of financial assistance for ESCOs and public lighting companies is part and parcel of the proposed activity on the establishment of an energy conservation fund for supporting EEL in the public sector. This activity will also include provision of advice and recommendations on the appropriate and applicable financing schemes (based on Activity 3.c) that would assist prospective local lighting manufacturers, cities and towns, municipal lighting companies and ESCOS that are interested in investing in EE public lighting projects. Moreover, the development of selection criteria for the financing schemes and the selection of eligible public lighting projects, as well as those for improved local lighting products manufacturing will also be covered under this activity. | Project Brief: Para 57.d |
| Public lighting financing appears as the weakest component of the project. The information provided does not clearly explain how innovative financing schemes will be available from financing institutions, how the promotion of an EE financial sector will take place or how enhanced participation by the private sector into EC&EE activities will contribute to a sustainable market. The creation of an energy conservation fund, expected to be funded by SIDA, is mentioned, however much more convincing information on this component is needed in order to ensure financial sustainability. Please clarify. | VEEPL will provide assistance in the development of an energy conservation fund (ECF), which is meant to help remove financial barriers to the widespread application of EEL systems in the public sector in Vietnam. It is envisioned to: (1) Provide financial support to public lighting installers in implementing EEL projects; (2) Support lighting manufacturers in investing in manufacturing EEL products; (3) Support importation of large quantity of EEL products; and, (4) Support ESCOs in the design and implementation of EEL system projects. The target fund size is US$ 5 to 10 million, which will be sourced from OECD Countries, and commercial banks and financial companies in Vietnam. SIDA has expressed interest in providing the fund (up to US$ 5 million) subject to the identification of a portfolio of bankable EEL projects in the public sector. The VEEPL will assist the GOV in securing the SIDA funds by coming up with the requirements of SIDA, particularly the portfolio of EEL projects that the ECF will fund. The capacity building that VEEPL will be providing to the local banking/financial sector, and the demonstration schemes that will be carried out are targeted to encourage and get the sector to provide the additional infusion of funds into the ECF. Hence, the anticipated fund infusion into the ECF, are declared as co-financing at this stage of the VEEPL project, since such funds are considered leveraged resources. | Project Brief: Para 57.d; Para 57.e (footnote) Para 81 – Table 2 (footnote) Annex A: Para 12 |
| ##### Replicability |  |  |
| Credible mechanisms and project activities for replication of muncipal-based models to other cities, and firm-based models (i.e., partnerships) to other firms. EM 7/2000 | Components 2, 4 and 5 of the VEEPL includes activities that would come up with a plan by which replication of the project’s demonstration schemes and interventions would be facilitated and implemented. This includes: (1) A plan of action for the design, financing, implementation and M&E for replication projects that will be carried out in cities/towns, and lighting product companies (manufacturers and suppliers); (2) An action plan for dissemination of demonstration results, which among others will cover activities necessary to provide follow through on all these activities to encourage uptake of successful demonstration component activities by other cities and towns, as well as in other lighting product companies; and, (3) Review and evaluation of the demonstration schemes for their effectiveness and efficiency to facilitate continuous upgrading in order to produce the most successful framework, which will then be disseminated nationwide for replication. | Project Brief: Paras 55.h, 57.f, 60 |
| The potential for replication is high (once financial sustainability is ensured). Please include a replication plan, as mentioned in previous review, of municipal-based models for other cities, and firm-based models for the private sector. | In line with the above response, an action plan for dissemination of demonstration results will be prepared, and part of such plan is the modality for the replication of the most successful and cost-effective EEL projects that can be replicated in other cities/towns and lighting companies (manufacturers and suppliers). Such replication plan will include specific arrangements for the provision of technical assistance in the conceptualization, design, engineering, financing, and implementation of replication projects that will be carried out in cities/towns, and lighting product companies (manufacturers and suppliers). Such plan will also delineate who will be responsible for the M&E, documentation and dissemination of the results of the replication projects. It will be linked also with the public lighting energy consumption reporting and monitoring program in Component 5 | Project Brief: Para 60.f |
| ##### Stakeholder Involvement |  |  |
| Regarding project management and participation, besides the issue of the ability of the NCST to manage such a project raised by the World Bank, the NCST and the IMS may be too technical to focus on the market, social and financing aspects. Other executing and implementing arrangements should be considered. Social science, financing, and policy expertise will be important parts of the project. Perhaps experts from NGOs, local governments, and VBARD should be brought in. NGO participation in particular should be sought out and specified in the project brief. It might also be effective to involve specific local financial institutions from the start, to increase their ownership and interest in these types of investments. EM 7/2000 | VAST (the former NCST), as designated executing agency will be creating a project management office that will be responsible for the overall operational and financial management of the project, as well as the management of the day-to-day operations of the project. A Technical Working Group (TWG) will be established to provide overall guidance and approval of key program activities and will consist of other institutions (e.g., MoC, MPI, MoST, MoI, MoF, MoNRE, the public lighting companies, lighting R&D institutions and the lighting industry associations). During PDF-B exercise, 3 national NGOs were involved in the project development activities as subcontractors. These are the: (1) Vietnam Electricity Engineering Association (VEEA); (2) Vietnam Engineering Construction Association (VECA); and, (3) Vietnam Standards and Consumer Protection Association (VSCPA). In 2003, a group of municipal lighting companies formed the Vietnam Urban Lighting Association (VULA). These 4 NGOs are targeted for participation in the implementation of the VEEPL project activities, particularly in the information dissemination and awareness raising activities. | Project Brief: Paras 71, 72, 73 Para 69 - Table 1. |
| The project brief lists a number of stakeholders, however no local and national NGOs are mentioned. Please note that local groups and NGOs may play a significant role especially in the public awareness component of the project. Please include Vietnamese local and national NGOs in the public participation scheme. | NGOs are definitely targeted for participation in the project activities, as they have proven to be very effective contributors in, among others, public awareness campaigns and information dissemination activities. The proponents inadvertently forgot to list the potential NGOs such as those mentioned above (VEEA, VECA, VSCPA and VULA) in the Project Brief. Other possible NGOs include the Vietnam Association of Lighting Manufacturers and Vietnam Physical Society, which, based on their mandates, could play a significant role in the public awareness component of the project. Additional descriptions in Table 1 were included to emphasize the significant role of the NGOs in the project. | Para 69 – Table 1 |
| ##### Monitoring and Evaluation |  |  |
| The project brief should include quantitative estimates of baseline energy consumption and unit lighting installations, along with expected targets of GEF project impact, in terms of lighting units (by type and application) and energy consumption, and a monitoring and evaluation plan to track those targets. Post-project market assessments, similar to those mentioned for the China Green Lights and done by the IFC in the Poland PELP project, should also be specified. EM 7/2000 | Annex F provides a calculation of the forecast energy consumption in the baseline and alternative scenario. During the PDF-B exercise, a survey was conducted to determine the current state of public lighting in Vietnam. Data collected included those that were previously used in the research and reports on Public Lighting in Vietnam. Public Lighting infrastructure in Vietnam is far from developed, according to the data, only 70% of the roads are provided with lighting, in which 60% are still using low efficiency lamps, a high percentage having old, downgraded luminaries, resulting in low lighting quality. According to data submitted by the Urban Lighting Companies, the annual growth of street lighting was 20% in the period 1995-2000. This is also assumed as the annual growth rate for lighting of public buildings. The VEEPL demand forecast for public lighting service is based on these data. Under the baseline scenario it is assumed that public lighting in Vietnam will continue to follow the trends observed over recent years. Under the alternative scenario, conservative estimates were made about changes to technology penetration and the public lighting market as a result of project implementation. Full details of the scenario development and forecast assumptions are shown in Annex F. Under the proposed activity on the establishment of a public lighting data facility, periodic reports on the public lighting energy performance of the cities/towns will be gathered. Information collected under this public lighting energy consumption reporting and monitoring (PLECRM) program will be stored in public lighting data facility or database. The PLERCM program is designed to become an ongoing activity of the MoC even after the VEEPL implementation, and the database will be used in the evaluation of VEEPL project. As the VEEPL activities progress, the PLCERM program will track market transformation indicators to determine program impacts. The database will be designed so that it can be easily expanded in the future to include other lighting sectors, or other energy end uses (e.g., building air conditioning, water supply and distribution, public transport systems). | Project Brief: Para 40, Fig 1; Annex F: Table F-1 Project Brief: Para 62.a |
| ##### Core Commitments and Linkages |  |  |
| Document and draw from DSM experience and lessons in other GEF projects, such as Thailand and Mexico. EM 7/2000 | Many relevant energy efficient lighting projects have taken place around the world. Of particular note are two GEF-funded projects: the IFC/GEF Poland Efficient Lighting Project (PELP) and the IFC/GEF Seven Countries Energy Efficiency Lighting Initiative (ELI) both implemented by the IFC; and the Barrier Removal for Energy Efficient Products and Systems in China (know as “China Green Lights Project”) also implemented by UNDP. The VEEPL project builds upon the foundation laid down by these previous GEF-funded projects, and will utilize the intellectual capital generated by them. It will draw on the work of ELI and China Green Lights in the adoption or development of Vietnamese technical standards for energy efficient lighting equipment. VEEPL will also follow the example of these prior projects with regard to evaluation techniques (adopting consistent methodologies wherever possible) and program sustainability replicability. | Project Brief: Para 55.a (footnote) |
| ##### Consultation, Coordination, Collaboration between IAs, and IAs and EAs, if appropriate |  |  |
| Elaborate coordination with World Bank DSM activities and how project will support private-sector and municipal government strategies for efficient lighting programs and markets. EM 7/2000 | The VEEPL project will ensure that its activities are complimentary to the pertinent capacity building efforts of the IDA/GEF DSM project. In this regard, coordination will be made with the executing agency of said project, particularly in its capacity building activities, like those targeted for ESCOs. |  |
| It would be useful to mention or reference to the outcomes of similar projects not only in Vietnam, such as ELI in the Philippines, as many of the issues are the same or overlapping, and as the market in Vietnam will be in any case influenced by lighting industry EE experiences in the region. | See response on Core Commitments & Linkages. Initial contacts have already been made, and expected to become on a regular basis, with institutions like the China Center for Energy Conservation Product (CECP), which is the recipient of the IFC/GEF Efficient Lighting Initiative (ELI) Legacy, and the significant technical and intellectual capacity for testing and certification that it represents. The PDF-B Team has hosted a visit by CECP director at VAST in Hanoi for discussions on potential partnerships. In 2002, ELI-Philippines has provided technical assistance in one of the workshop organized under the VEEPL PDF-B exercise. | Project Brief: Para 55.c (footnote) |
| PDF B: Terms of Reference (relate to translating the pipeline entry criterion (met) to the WP inclusion criterion) |  |  |
| Some of the activities in the PDF B are premature and better left to the full project, such as education and promotional programs (item (j)). It also seems that budget amounts for specific activities are excessive for the initial design of the full project--perhaps they envision doing work in the PDF that is better left to the full project. EM 7/2000 | The proponents assert that the approved PDF-B proposal consisted of all the relevant project development activities. The implementation of all of the GEF-approved PDF-B activities has facilitated the provision of the necessary data/information that were used in the design of the VEEPL full project. For example, the cited PDF-B activity (Item J) has made possible the design of the VEEPL promotional activities. In addition, the PDF-B exercise has also accorded capacity building to the stakeholders that have participated in the implementation of the different PDF-B activities. | Project Brief: Para 62.c |

- Review by expert from STAP Roster

A Review Project Brief Vietnam: Energy Efficient Lighting Jayant A. Sathaye 1. Introduction The proposed project is to develop and exploit the energy savings potential of public lighting systems in Vietnam. Public lighting accounted for only 291 GWh of Vietnam’s 2001 electricity consumption, but it is expected to grow several-fold to 1624 GWh by 2013. Efficient public lighting has the potential to limit this growth by 20% to 1300 GWh. Hydro electricity accounts for about half the electricity generation in Vietnam. As a result, the CO2 reduction is 0.43 kg CO2 per kWh of avoided generation. The project is thus expected to reduce 0.568 million cumulative tons of CO2 between 2004 and 2013. The main intent of the project is to remove several barriers to the spread of efficient public lighting in Vietnam. These barriers include lack of information, technology, and financing for public lighting. The project proposal envisages spending $ 3 million of GEF funds under Operational Programme # 5, which will be matched by $ 1.4 million of government, $2.79 million of private sector, and $8.12 million of local government funds. The project duration is five years. Following is a review of the Project Brief covering the items noted in the STAP Terms of Reference for technical reviews of project proposals. Detailed comments are attached. 2. Scientific and technical soundness of the project, and identification of global environmental benefits The project as proposed is technically sound. The project will save electricity, and reduce consequent GHG emissions, through improved public lighting, which has the potential to improve public finances, build technical capacity of local manufacturers that produce efficient lighting systems, and involve banks and other agencies in energy efficiency ventures in Vietnam. The project will benefit the global environment because of the avoided generation of electricity from power plants that use fossil fuels. This should also help to reduce local air pollution in neighboring areas. The project brief needs to calculate and demonstrate, however, that in the absence of barriers the project would have a net positive benefit and a positive rate of return. 3. Project fit to GEF goals and other guidance The project is proposed as a barriers-removal project under the appropriate Operational Programme No. 5. This programme is intended to reduce barriers for projects that are presumed to be cost-effective but whose implementation is hampered by information, institutional, social, contractual, etc. barriers. In order to establish a project’s cost effectiveness, an incremental cost analysis is done from a national or societal perspective. The Project Brief provides such an analysis, and allocates about $ 3.0 million of GEF funds for the removal of barriers to the implementation of such projects. The remaining amount, about $12.3 million, will be provided as baseline funding by the government. 4. Project replicability and sustainability In order to ensure project replicability and sustainability a successful demonstration of both the technical and institutional aspects of the project is needed. Component # 4 of the Brief has highlighted how a technical demonstration of the project will be performed. It needs to provide more information on the institutional and financing aspects. Items 4a through 4g highlight the various aspects of the demonstration. It would be useful to add another component that would clearly highlight the role of financing agencies in the demonstration. Will they fund the demonstrations? What criteria will be used to judge their successful participation? How will their participation be demonstrated to local agencies in other cities? These items should be noted here and on Annex pages C-8 through C-10. In addition to the above, the Brief needs to include an activity for the development of an action plan that would detail ways by which the project demonstrations would be translated into a broader set of similar activities nationwide, and within the region. This will require the involvement of all stakeholders from the very beginning of the project in order to ensure that the responsibilities and risks to all concerned are understood and accepted by them. The demonstration projects will have to be formulated such as to ensure the transparent and ready availability of data and project results to the other public lighting entities, including site visits by stakeholders in other areas. The information will have to include both financial and technical data so that other project developers can be convinced of the viability of the project’s soundness. The Brief needs to explicitly note that demonstration project owners would be willing to share such information. Monitoring and evaluation of project activities will play a key role in ensuring that the project’s GHG benefits are accurately accounted for and reported to GEF. The project brief needs to pay more attention to this topic and allocate resources explicitly for this purpose in its budget. 5. Other environmental effects The Brief makes no mention of local environmental benefits and needs to address this topic. Saving electricity through public lighting efficiency improvements will not only reduce greenhouse gases but will also help in the reduction of other local pollutants from power plants. The Project Brief needs to note these impacts, if any. 6. Involvement of stakeholders As noted in the Brief, there are several international donors and local stakeholders who are working on energy efficiency in Vietnam. The Brief notes ways in which GEF would collaborate with the major actors. Continued cooperation in this regard will be essential in order to ensure that the baseline funding identified by the project is secure, and remains in place as the project is implemented. Private industry and government letters of endorsement in support of the project should be included with the document. 7. Summary Improving electricity efficiency in public lighting is a sound idea. It can have significant global benefits. As noted in the Brief, various barriers prevent the adoption of technology in Vietnam. The project design is well suited to the removal of barriers noted in the Brief, since it will address technical and institutional barriers, develop and provide information on technologies suitable for public lighting. It needs to pay more attention to the demonstration of financing and the development of an action plan for continued expansion of public lighting technologies and services after the end of the project. The lighting industry, the utility companies, and several local and national government agencies are the primary stakeholders in the project. These stakeholders will provide 80% of the financial support to cover the baseline cost of the project. The involvement of multiple stakeholders, the significant baseline funding, the strong support of the lighting industry, and the significant GHG benefits provide a strong basis for incremental GEF support for the project. Detailed Comments: Page 6: What % of electricity is saved in 2013? Page 12: Poor availability and lack of local production of energy efficient technologies should be noted as barriers. Also, can these be imported if needed, and are there import tariffs that act as barriers to their transfer from abroad? Page 13: Figure 1 shows 2004 consumption almost 500 GWh, but on page 6 it says 291 GWh. Is the Figure 1 value correct? Page 20: paragraph c. typo – … provision of TA… Page 22: Paragraph b. How will GEF accomplish this transfer of technology? Will GEF funds be used to facilitate the purchase of licenses and patents? Has the PDF identified potential manufacturers willing to share technology? Page 22: Paragraph c. What is the added value of international networking? Don’t existing conferences etc. already accomplish this? Page 28: Paragraph d. It would be good use of the demonstration projects to establish benchmarks that other public lighting projects could emulate to achieve. Benchmarks should be specific to each application and potential technologies. Page 28: paragraph c. typo – … activities delivered through… Page 30: Technology: Are imports of lighting technologies allowed? What will be their role with respect to their local manufacture? Page 31: Table 1. Please note the role that each stakeholder will play in VEEPL not only in EE lighting. Page 33: paragraph 72. typo – It is comprised of a National … Page 34: Figure 3 shows an implementation arrangement. Please show and explain in text how this project will coordinate with the World Bank and other bilateral activities on energy efficiency. Page 36: paragraph 83. typo – … if deemed necessary … Annex: A: Incremental cost analysis: The document needs to demonstrate that the project has net positive benefits, and that the barriers noted in the main document are preventing its implementation. This demonstration should be done through a calculation of the net present value of benefits and the internal rate of return. A-6 and A-7: What is the baseline cash amount contributed by each stakeholder to be used for in each component? C-5: What is the mean of verification to match the success indicator --- local lighting product manufacturers and suppliers commit 5% of their gross …… This seems like a large amount whose use needs to be carefully allocated and monitored to ensure sustainability of the project benefits. C-9: As in the C-5 case above, what is the success indicator for 15% of annual tax revenues from local lighting manufacturers etc. Private and government letters of endorsement: None. The document should include letters supporting the project and indicating each stockholder’s role in the project.

##### Response to STAP Reviewer’s Comments

General Comments

| Issues/Comments | Response | Reference |
| --- | --- | --- |
| Scientific and technical soundness of the project, and identification of global environmental benefits - The project brief needs to calculate and demonstrate, however, that in the absence of barriers the project would have a net positive benefit and a positive rate of return. | The IRR analysis is shown in Annex A. If there are no barriers, the collective projects that were identified under VEEPL will have an IRR of 150%. Considering the cost for barrier removal activities, the overall IRR is 124%. | Annex A: Table A-2. |
| Project replicability and sustainability - In order to ensure project replicability and sustainability a successful demonstration of both the technical and institutional aspects of the project is needed. | The financial costs and benefits of the public the public lighting efficiency projects to be pursued under VEEPL are such that, once the existing market barriers are removed, many of the activities should be “self-replicating”. | Project Brief: Paragraph 64 |
| Project replicability and sustainability - Component # 4 of the Brief has highlighted how a technical demonstration of the project will be performed. It needs to provide more information on the institutional and financing aspects. Items 4a through 4g highlight the various aspects of the demonstration. It would be useful to add another component that would clearly highlight the role of financing agencies in the demonstration. Will they fund the demonstrations? What criteria will be used to judge their successful participation? How will their participation be demonstrated to local agencies in other cities? These items should be noted here and on Annex pages C-8 through C-10. | The cities/towns participating in demonstration projects will provide co-financing to the VEEPL in: (1) providing the baseline information on the demonstration sites; (2) facilitating activities for demonstration project implementation; and (3) installing new EE public lighting system and replacing IE lighting equipment with EE ones. The criteria for judging the successful participation of the cities/towns is the number of EE lighting equipment newly installed and replaced based on the annual energy consumption reports of the cities/towns. | Project Brief: Paragraphs 60.c and 77 Annex A: Paragraph 12 |
| Project replicability and sustainability - The Brief needs to include an activity for the development of an action plan that would detail ways by which the project demonstrations would be translated into a broader set of similar activities nationwide, and within the region. This will require the involvement of all stakeholders from the very beginning of the project in order to ensure that the responsibilities and risks to all concerned are understood and accepted by them. | The following have been suggested as part of such action plan: - Definition of a role for the VEEPL advisory board and other stakeholders in reviewing the demonstration project, and disseminating its results. - Definition of a dataset to be collected from each demonstration project participant at different points during implementation, and a schedule for data collection - The production of an overall demonstration project summary report as well as individual case studies, including project costs, benefits and lessons learned. - A plan for dissemination of the demonstration project case studies and some kind of follow through by relevant government ministries to encourage uptake of successful VEEPL practices by other cities and towns. - Generation of new regulations governing expenditures on public lighting based on VEEPL demonstration project information. | Project Brief: paragraph 60.f |
| Project replicability and sustainability - The demonstration projects will have to be formulated such as to ensure the transparent and ready availability of data and project results to the other public lighting entities, including site visits by stakeholders in other areas. The information will have to include both financial and technical data so that other project developers can be convinced of the viability of the project’s soundness. The Brief needs to explicitly note that demonstration project owners would be willing to share such information. | During the PDF-B exercise, the VEEPL project development team has adequately explained to the demo project hosts, aside from the benefits that they can derive from participating in the project, their responsibilities. The willingness to share necessary data information of the demonstration cities/towns, which is the most important requirement from these hosts, is expressed in their letters of commitment. | Project Brief: Paragraph 60.c |
| Project replicability and sustainability - Monitoring and evaluation of project activities will play a key role in ensuring that the project’s GHG benefits are accurately accounted for and reported to GEF. The project brief needs to pay more attention to this topic and allocate resources explicitly for this purpose in its budget. | The VEEPL’s GHG emission reduction benefits are estimated based on the projects electricity savings benefits. Electricity savings will be carefully and accurately tracked through the energy consumption reports that will be regularly submitted by the cities and towns (Paragraphs 62.a and 62.d). All the project components have allocations for the monitoring and evaluation (M&E) of the activities, and note that M&E is central to all project activities. Calculating the actual impact of VEEPL on the emissions of GHG from the Vietnamese power sector would require a sophisticated system dispatch analysis. This would be extremely costly and beyond the scope of this proposed project. Therefore the GHG emissions reductions will be estimated based on the reported energy consumption in the public sector compared to the “business-as-usual” projections of energy utilization in sector without the VEEPL. | Project Brief: Paragraphs 54.h, 60.e, 60.g, 62.a, and 62.d. Annex B: Items 1.8, 4.5, 4.7, 5.1 and 5.4 |
| Other environmental effects - The Brief makes no mention of local environmental benefits and needs to address this topic. Saving electricity through public lighting efficiency improvements will not only reduce greenhouse gases but will also help in the reduction of other local pollutants from power plants. The Project Brief needs to note these impacts, if any. | Local environmental benefits in Vietnam from the avoided consumption of electricity include avoidance of a range of pollutants typically associated with thermal power generation such as Sulfur dioxide (SO2) and Nitrogen oxides (NOX). Additional environmental benefits may included the reduction of thermal pollution of rivers and streams by discharge from thermal power plants, and a reduction in environmental damage associated with the transport of fossil fuels to power plants. | Project Brief: Paragraph 49.g |
| Involvement of stakeholders - The Brief notes ways in which GEF would collaborate with the major actors. Continued cooperation in this regard will be essential in order to ensure that the baseline funding identified by the project is secure, and remains in place as the project is implemented. Private industry and government letters of endorsement in support of the project should be included with the document. | Agreed. The co-financing commitment letters are all available as well as the country’s GEF OFP’s letter of endorsement. | Letters of Commitment Annex C. GEF Focal Point Endorsement Letter |

## Detailed Comments

| Issues/Comments | Responses | Reference |
| --- | --- | --- |
| Page 6: What % of electricity is saved in 2013? | 20% of electricity is saved in 2013 (about 324GWh). | Paragraph 7 |
| Page 12: Poor availability and lack of local production of energy efficient technologies should be noted as barriers. Also, can these be imported if needed, and are there import tariffs that act as barriers to their transfer from abroad? | Agree. The high import tax (20% - 40%) and high cost of transaction are among the barriers to EE lighting technology transfer from aboard. | Paragraph 41.f |
| Page 13: Figure 1 shows 2004 consumption almost 500 GWh, but on page 6 it says 291 GWh. Is the Figure 1 value correct? | The 2004 consumption of almost 500 GWh in Figure 1 is correct. On page 6 it says 291 GWh for 2001 year but not for 2004. | Fig. 1 |
| Page 20: paragraph c. typo – … provision of TA… | Corrected | Paragraph 54.c |
| Page 22: Paragraph b. How will GEF accomplish this transfer of technology? Will GEF funds be used to facilitate the purchase of licenses and patents? Has the PDF identified potential manufacturers willing to share technology? | GEF funds will not be used for purchase of licenses and patents. GEF funds will support in accomplishing the technology transfer as follows: (1) Support Institute of Materials Science (IMS) and Hanoi University of Technology (HUT) in capacity building on technology transfer. The technology transfer group (TTG) on ballast, luminaire and lighting design will be set up at IMS and HUT. The experts of this group will be trained in appropriate countries to learn about how the energy efficient design of ballasts for fluorescent and high pressure sodium lamps, and in developing software for lighting and luminaire design. The TTG will develop the software in Vietnamese for ballast, luminaire and lighting designs that are compatible with local technical capacities and local lighting products; (2) Support the TTG in compiling a users manual and guideline of the developed software in Vietnamese for widespread application; and, (3) Support the TTG in organizing the training courses at HUT for local lighting product manufacturers. Some lighting manufacturers can request the TTG to develop their own application the design for new products with their trademark. | Paragraph 55.b |
|  | During the PDF-B exercise, the project development team had identified some international lighting manufacturers, which are willing to share technology. These are: (1) Lighting Technologies Inc. (USA) for lighting design software; (2) International Rectifier Company (USA) for ballast design software; (3) Philips semiconductor Singapore for ballast design; and, (4) Optical & Photometric Technology (Australia) for testing equipment. | Paragraph 55.c |
| Page 22: Paragraph c. What is the added value of international networking? Don’t existing conferences etc. already accomplish this? | Most of the conferences held in the country are for local audience. In order to widen the knowledge of local lamp manufacturers and users about EE lighting, international networking (e.g., through international conferences) will be necessary. | Paragraph 55.d |
| Page 28: Paragraph d. It would be good use of the demonstration projects to establish benchmarks that other public lighting projects could emulate to achieve. Benchmarks should be specific to each application and potential technologies. | Agree with these comments. We should consider this matter while having integrated the STAP Reviewer's comments into Project Brief. | Paragraph 60.f |
| Page 28: paragraph c. typo – … activities delivered through… | Corrected | Paragraph 62 c |
| Page 30: Technology: Are imports of lighting technologies allowed? What will be their role with respect to their local manufacture? | Import of lighting technologies into Vietnam is allowed. At present, Rang Dong Lamp Company and Dien Quang Lamp Company have imported some EE lamp manufacturing technologies, e.g., CFL production (machinery, know-how, raw materials, etc.). For other lighting products, for example, ballast, luminaire, the local manufactures have the necessary equipment for production. But they lack capacity on: (1) the design of new products which comply with EE standards and norms; and, (2) Product testing capacity on Minimum Energy Performance Standards. These are some of the reasons why VEEPL will also involve development of software for ballast, luminaire, lighting design and capacity building for product testing for local lighting product manufacturers. | Paragraphs 55.b and 55.c |
| Page 31: Table 1. Please note the role that each stakeholder will play in VEEPL not only in EE lighting. | Table 1 was revised to show the specific roles of the stakeholders in the VEEPL | Table 1: Stakeholders Role in VEEPL |
| Page 33: paragraph 72. typo – It is comprised of a National … | Corrected. | Page 33; Para 72 |
| Page 34: Figure 3 shows an implementation arrangement. Please show and explain in text how this project will coordinate with the World Bank and other bilateral activities on energy efficiency. | VEEPL has been developed to complement the WB/GEF DSM/EE and UNDP-GEF PECSME. There is no overlap among them. In Fig. 3, MoI and MoST (the executing agencies of DSM/EE and PECSME) are present in the VEEPL Project Advisory Board and Technical Working Group. Hence, the coordination among the DSM/EE, PECSME and VEEPL will be accomplished easily via these Board and Group. | Paragraphs 74 & 75 |
| Page 36: paragraph 83. typo – … if deemed necessary … | Corrected. | Paragraph 85 |
| Annex: A: Incremental cost analysis: The document needs to demonstrate that the project has net positive benefits, and that the barriers noted in the main document are preventing its implementation. This demonstration should be done through a calculation of the net present value of benefits and the internal rate of return. | IRR Analysis spreadsheet added in Annex A | Annex A: Table A-2 |
| A-6 and A-7: What is the baseline cash amount contributed by each stakeholder to be used for in each component? | The baseline cash amount contributed by each stakeholder for each component of the project is summarized in a table in Annex A (Paragraph 17) | Annex A: Paragraph 17. |
| C-5: What is the mean of verification to match the success indicator --- local lighting product manufacturers and suppliers commit 5% of their gross …… This seems like a large amount whose use needs to be carefully allocated and monitored to ensure sustainability of the project benefits. | The operational public lighting sustainable technical development program is the MOV for this indicator. The design of such program will incorporate the proper accounting and monitoring of funds that will be contributed by the lighting manufacturers. Furthermore, the documentation of the financing scheme that will support the follow up program by start of Year 5, as well as the documentation of the program itself is the MOV for this indicator. These are added in Item 2 of the project log frame (Annex B). | Annex B: Item 2 |
| C-9: As in the C-5 case above, what is the success indicator for 15% of annual tax revenues from local lighting manufacturers etc. | The 15% of annual tax revenues is already the success indicator. Perhaps the question is the MOV for this SI. The MOV is documentation of budget allocations from national and local governments. This has been added in Item 4 of the project log frame (Annex B). | Annex B: Item 4 |
| Private and government letters of endorsement: None. The document should include letters supporting the project and indicating each stakeholder’s role in the project. | The Letters of Commitment will be annexed to the Brief. The LOE from the GEF national OFP is in Annex C. | Annex C – GEF OFP Letter of Endorsement Various co-financing commitment letters |